ctcobot

Task List — Benchmark Model v1.0

24 tasks across 6 phases  |  Execute sequentially within each phase

# How to Use This Task List

Tasks are organized into 6 phases following the CRISP-DM lifecycle. Work through each phase in order — each phase depends on the previous one. All tasks are Priority P0 (required for v1.0 benchmark) unless marked P1 (recommended but not blocking for the benchmark run).

At the start of each coding session, share this document and indicate which task you are on. Claude will prompt you through the task with specific code, file contents, and validation steps.

# Task Summary

| ID | Phase | Task | Priority | CRISP-DM |
| --- | --- | --- | --- | --- |
| T-01 | SETUP | Validate project structure | P0 | Business Understanding |
| T-02 | SETUP | Install and pin dependencies | P0 | Business Understanding |
| T-03 | SETUP | Configure credentials and parameters | P0 | Business Understanding |
| T-04 | SETUP | Set up Kedro catalog skeleton | P0 | Business Understanding |
| T-05 | DATA | Corpus exploration (EDA) | P0 | Data Understanding |
| T-06 | DATA | Create evaluation Q&A dataset | P0 | Data Understanding |
| T-07 | INDEXING | Implement ingest_documents node | P0 | Data Preparation |
| T-08 | INDEXING | Implement clean_documents node | P0 | Data Preparation |
| T-09 | INDEXING | Implement chunk_documents node | P0 | Data Preparation |
| T-10 | INDEXING | Implement embed_and_index node | P0 | Data Preparation |
| T-11 | INDEXING | Register indexing pipeline | P0 | Data Preparation |
| T-12 | QUERYING | Write system prompt template | P0 | Modeling |
| T-13 | QUERYING | Implement query pipeline nodes | P0 | Modeling |
| T-14 | QUERYING | Register querying pipeline | P0 | Modeling |
| T-15 | QUERYING | Build CLI entrypoint | P0 | Modeling |
| T-16 | EVALUATION | Implement retrieval evaluation node | P0 | Evaluation |
| T-17 | EVALUATION | Implement LLM-as-judge quality eval node | P0 | Evaluation |
| T-18 | EVALUATION | Implement latency evaluation node | P0 | Evaluation |
| T-19 | EVALUATION | Implement benchmark report node | P0 | Evaluation |
| T-20 | EVALUATION | Register evaluation pipeline | P0 | Evaluation |
| T-21 | VALIDATION | End-to-end smoke test | P0 | Deployment |
| T-22 | VALIDATION | Full benchmark run and report | P0 | Evaluation |
| T-23 | VALIDATION | Write Dockerfile | P1 | Deployment |
| T-24 | VALIDATION | Write README | P1 | Deployment |

# Phase 0 — Project Setup

T-01 Validate project structure [P0]

Task: Confirm kedro new scaffold is in place. Verify src/ctcobot/, conf/, data/ layers exist. Ensure pyproject.toml or setup.py is configured. Output: Confirmed directory tree, README updated CRISP-DM: Business Understanding

T-02 Install and pin dependencies [P0]

Task: Add chromadb, openai, tiktoken, python-frontmatter, mistune, click to requirements.txt. Pin versions. Verify kedro version compatibility. Output: requirements.txt, successful pip install CRISP-DM: Business Understanding

T-03 Configure credentials and parameters [P0]

Task: Add OPENAI_API_KEY to conf/local/credentials.yml (gitignored). Create conf/base/parameters.yml with chunk_size: 512, chunk_overlap: 50, top_k: 5, embedding_model, llm_model, chroma_collection_name. Output: parameters.yml, credentials.yml template, .gitignore updated CRISP-DM: Business Understanding

T-04 Set up Kedro catalog skeleton [P0]

Task: Register all data layers in conf/base/catalog.yml: raw path, cleaned_docs, chunked_docs, chroma_db path, eval_qa_pairs, query_results, benchmark_report. Output: catalog.yml with all dataset entries CRISP-DM: Business Understanding

# Phase 1 — Data Understanding & Preparation

T-05 Corpus exploration (EDA) [P0]

Task: Write a notebook or script to profile the gitlab_handbook corpus: file count per folder, avg file size, token distribution, identify empty/tiny files. Focus on it/ and legal/ subfolders. Output: notebooks/01_eda.ipynb with corpus statistics CRISP-DM: Data Understanding

T-06 Create evaluation Q&A dataset [P0]

Task: Manually author 20–30 question-answer pairs sourced from it/ and legal/ folders. Each row: question, expected_answer, source_file. Save as data/05_model_input/eval_qa_pairs.csv. Output: eval_qa_pairs.csv (20-30 rows) CRISP-DM: Data Understanding

# Phase 2 — Indexing Pipeline

T-07 Implement ingest_documents node [P0]

Task: Walk data/01_raw/gitlab_handbook/ recursively. Collect all .md file paths and read their raw text. Return list of dicts: {path, raw_text, folder_hierarchy}. Output: src/ctcobot/pipelines/indexing/nodes.py: ingest_documents() CRISP-DM: Data Preparation

T-08 Implement clean_documents node [P0]

Task: Strip YAML frontmatter using python-frontmatter. Normalize whitespace. Filter out documents with fewer than 50 tokens. Log count of filtered docs. Output: nodes.py: clean_documents() CRISP-DM: Data Preparation

T-09 Implement chunk_documents node [P0]

Task: Fixed-size chunking using tiktoken (cl100k_base encoding). chunk_size=512, overlap=50. Each chunk carries metadata: source_path, chunk_index, folder, total_chunks. Output: nodes.py: chunk_documents() CRISP-DM: Data Preparation

T-10 Implement embed_and_index node [P0]

Task: Call OpenAI text-embedding-3-small in batches (max 100 chunks/call). Upsert into ChromaDB persistent collection with chunk text + metadata. Handle rate limits with exponential backoff. Output: nodes.py: embed_and_index(); ChromaDB collection populated CRISP-DM: Data Preparation

T-11 Register indexing pipeline [P0]

Task: Wire all 4 nodes into pipeline.py. Register pipeline in pipeline_registry.py under the name 'indexing'. Test with kedro run --pipeline indexing. Output: pipelines/indexing/pipeline.py; kedro run --pipeline indexing succeeds CRISP-DM: Data Preparation

# Phase 3 — Query Pipeline & CLI

T-12 Write system prompt template [P0]

Task: Author the RAG system prompt in src/ctcobot/prompt_templates.py. Template must: instruct grounded answers only, cite sources, decline if answer not in context. Output: prompt_templates.py: SYSTEM_PROMPT, format_context(chunks) CRISP-DM: Modeling

T-13 Implement query pipeline nodes [P0]

Task: Implement: embed_query (embed user question), retrieve_chunks (ChromaDB top-k query), build_prompt (assemble prompt with context), generate_answer (call gpt-4o-mini, extract answer + sources). Output: pipelines/querying/nodes.py: 4 nodes CRISP-DM: Modeling

T-14 Register querying pipeline [P0]

Task: Wire query nodes into pipeline.py. Register in pipeline_registry under 'querying'. Ensure query string is injectable as a runtime parameter. Output: pipelines/querying/pipeline.py registered CRISP-DM: Modeling

T-15 Build CLI entrypoint [P0]

Task: Implement src/ctcobot/cli.py using click. Commands: 'ask' (takes --question, runs querying pipeline, prints answer + sources), 'index' (runs indexing pipeline), 'evaluate' (runs evaluation pipeline). Output: cli.py; python -m ctcobot.cli ask --question 'What is the PTO policy?' works CRISP-DM: Modeling

# Phase 4 — Evaluation Harness

T-16 Implement retrieval evaluation node [P0]

Task: For each Q&A pair in eval_qa_pairs.csv, run retrieval and check if the source_file appears in top-5 results. Compute Hit Rate @5 and MRR. Output: pipelines/evaluation/nodes.py: run_retrieval_eval() CRISP-DM: Evaluation

T-17 Implement LLM-as-judge quality eval node [P0]

Task: For each Q&A pair, generate an answer, then call gpt-4o with a judge prompt scoring the answer 1–5 on: accuracy, groundedness, completeness. Log scores. Output: nodes.py: run_quality_eval(); prompt_templates.py: JUDGE_PROMPT CRISP-DM: Evaluation

T-18 Implement latency evaluation node [P0]

Task: Run the full query pipeline 20 times on a fixed set of 5 questions. Measure wall-clock time per query. Compute P50, P95, P99 latencies. Output: nodes.py: run_latency_eval() CRISP-DM: Evaluation

T-19 Implement benchmark report node [P0]

Task: Aggregate all metrics into a single benchmark_report dict. Save as data/08_reporting/benchmark_report.json and benchmark_report.csv. Print summary table to stdout. Output: nodes.py: save_benchmark_report(); data/08_reporting/ populated CRISP-DM: Evaluation

T-20 Register evaluation pipeline [P0]

Task: Wire evaluation nodes into pipeline.py. Register under 'evaluation'. Test with kedro run --pipeline evaluation. Output: pipelines/evaluation/pipeline.py registered; benchmark report generated CRISP-DM: Evaluation

# Phase 5 — Validation, Docker & Documentation

T-21 End-to-end smoke test [P0]

Task: From a clean state: run kedro run --pipeline indexing, then run cli ask with 5 test questions, verify answers and source citations are returned correctly. Output: Passing smoke test log CRISP-DM: Deployment

T-22 Full benchmark run and report [P0]

Task: Run kedro run --pipeline evaluation. Verify all metrics are within PRD targets. Capture benchmark_report.json as the official v1.0 baseline. Output: data/08_reporting/benchmark_report.json (official v1.0 baseline) CRISP-DM: Evaluation

T-23 Write Dockerfile [P1]

Task: Author Dockerfile: Python 3.11 base, copy src + conf + requirements, set OPENAI_API_KEY as build arg, expose volume mount for data/. Test docker build and docker run. Output: Dockerfile; successful docker build CRISP-DM: Deployment

T-24 Write README [P1]

Task: Document: project purpose, setup steps (venv, pip install, credentials), how to run indexing, how to use CLI, how to run evaluation, how to interpret benchmark results. Output: README.md CRISP-DM: Deployment